SG CampusSwap - Project Scope & Project Management Plan

Project Scope

Project Background

The second-hand goods market in Singapore has traditionally been fragmented, with students relying on informal channels such as Rednote, Carousell, and physical flea markets to buy and sell used items. While Carousell is the dominant C2C marketplace in Singapore, it is designed for the general public and lacks features tailored to the university student demographic - such as campus-based location filtering, .edu.sg identity verification, and textbook-specific categories.

According to a 2023 report by Carousell, the "Recommerce" trend in Southeast Asia has grown significantly, with Singapore users listing over 70 million second-hand items across the platform (Carousell Recommerce Index, 2023). However, student-specific needs remain underserved: a survey conducted by NUS Office of Sustainability (2022) found that 78% of NUS students have purchased or sold second-hand textbooks, but 65% cited trust and convenience as major barriers.

From an environmental perspective, Singapore's Zero Waste Masterplan (2019) identifies the higher education sector as a key area for promoting circular economy practices. A peer-to-peer reuse platform targeting university students directly supports this national initiative.

This project aims to develop a mobile application - SG CampusSwap - that provides a trusted, convenient, and campus-centric platform for Singapore university students to trade second-hand goods, with a focus on textbooks, electronics, furniture, and daily necessities.

References (to be supplemented with actual citations):

- Carousell Recommerce Index 2023

- Singapore Zero Waste Masterplan (2019), Ministry of the Environment and Water Resources

- NUS Office of Sustainability Student Survey (2022)

- Guiot, D., & Roux, D. (2010). A second-hand shoppers' motivation scale: Antecedents, consequences, and implications for retailers. Journal of Retailing, 86(4), 355-371.

Project Objectives / Issues to be Addressed

1. Lack of a dedicated student marketplace: Current platforms (Carousell, Facebook Marketplace, Rednote) are not designed specifically for university students, resulting in poor user experience for student-specific transactions.

2. Trust and safety concerns: Without verified student identity, users face risks of scams, no-shows, and unsafe meetups. The project will implement .edu.sg email verification to ensure all users are genuine university students.

3. Inconvenient location coordination: Students often need to meet on or near campus for exchanges. The app will integrate campus-based location filtering and meetup-point suggestions.

4. Inefficient item discovery: Students looking for specific textbooks, course materials, or dorm essentials waste time scrolling through irrelevant listings on general platforms. The app will provide course-code-based textbook search and category-specific filters.

5. Environmental sustainability: Encourage a culture of reuse within the university community, reducing waste and supporting Singapore's Zero Waste Masterplan goals.

6. Project learning objectives:

a. Apply software development lifecycle (SDLC) methodologies to a real-world problem

b. Gain hands-on experience in mobile app development (React Native)

c. Practice project management skills including agile planning, risk management, and stakeholder communication

d. Deliver a functional MVP that can be tested with real student users

Project Strategy

The project team will adopt an Agile (Scrum) methodology to execute the project over a 12-week period (10 teaching weeks + 2 study weeks after Week 5). The strategy includes:

1. Development Approach

- Two-week sprints with clear sprint goals and deliverables

- Weekly sprint review and retrospective meetings

- User stories prioritised in a product backlog managed via Trello/Notion

- Continuous integration using GitHub for version control

2. Stakeholder Engagement

- Initial survey of 30-50 target users (university students) to validate requirements

- Mid-project prototype testing with 10-15 student testers for feedback

- Final usability testing before deployment

3. Technical Strategy

- Cross-platform development with React Native to target both iOS and Android users

- Backend hosted on AWS Singapore region (ap-southeast-1) to ensure low latency

- Firebase for real-time chat functionality

- MVP-first approach: core features built first, enhancements deferred to future iterations

4. Risk Mitigation

- Regular code reviews to ensure quality

- Buffer time built into each sprint for unexpected technical challenges

- Risk log reviewed at each weekly meeting

5. Team Collaboration

- Wechat group for daily async communication

- Weekly face-to-face or WeChat meetings (documented with meeting minutes)

- Shared Github for all project documentation

Project Outcomes / Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Project Proposal Document | This completed project scope and management plan |
| 2 | Mobile Application (MVP) | A functional iOS/Android app with: user registration (.edu.sg verification), item listing with image upload, search & filter, in-app chat, user profile & ratings |
| 3 | Source Code Repository | GitHub repository with full source code, README, and deployment instructions |
| 4 | User Testing Report | Usability testing results from 10+ student testers, including feedback analysis and improvement recommendations |
| 5 | Final Project Report | Comprehensive report covering project process, technical architecture, challenges, and outcomes |
| 6 | Presentation / Demo | Final presentation and live demo of the working application |

Project Management Plan

Project Overview - Action Plan

| Major Stages | Milestones | Who is Responsible | Timeframe | Resources Needed |
| --- | --- | --- | --- | --- |
| Stage 1: Project Initiation & Requirements | Project proposal approved; User survey completed; Requirements document finalised | All team members | Week 1-2 | Academic literature (Google Scholar, JCU Library); Survey tool (Google Forms); Carousell/competitor analysis |
| Stage 2: System Design | Wireframes approved; Database schema designed; API endpoints defined | UI/UX Designer; Backend Developer | Week 3-4 | Figma (free education plan); Draw.io for ERD; Academic references on mobile UX design |
| Stage 3: Foundation Development | Project repo set up; Authentication module working; Database deployed; Basic navigation implemented | Frontend Developer; Backend Developer | Week 5, Week 8 | GitHub; AWS Free Tier / Supabase; React Native + Expo; Node.js/Express or FastAPI |
| Stage 4: Core Feature Development | Item listing CRUD complete; Search & filter working; Chat module functional; User profile page done | Frontend Developer; Backend Developer | Week 8-10 | Firebase SDK (chat); Cloudinary (image hosting); React Native libraries (navigation, forms) |
| Stage 5: Testing & QA | All critical bugs fixed; Usability test completed; Test report produced | QA/Tester; All members | Week 10-11 | TestFlight (iOS) / Google Play Internal Testing; Usability testing script; 10-15 student testers |
| Stage 6: Deployment & Final Submission | App deployed to app stores (or APK/IPA available); Final report submitted; Presentation delivered | Project Manager; All members | Week 11-12 | Apple Developer account; Google Play Console; JCU LearnJCU for submission |

Gantt Chart Outline

Note: The following is a textual representation of the Gantt Chart. The actual Gantt Chart should be created in the project management module and linked here.

| Task | W1 | W2 | W3 | W4 | W5 | SW1 | SW2 | W6 | W7 | W8 | W9 | W10 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Proposal | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| User Survey & Research | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements Document |  | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Literature Review | X | X | X | X | X | X | X | X | X | X | X | X |  |  |
| Wireframes |  |  | X | X |  |  |  |  |  |  |  |  |  |  |
| UI Prototype |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Database Design |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| API Design |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| Project Setup |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| Auth Module |  |  |  |  | X |  |  | X |  |  |  |  |  |  |
| Item Listing (CRUD) |  |  |  |  |  |  |  | X | X |  |  |  |  |  |
| Search & Filter |  |  |  |  |  |  |  | X | X | X |  |  |  |  |
| Chat Module |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| User Profile |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| Unit Testing |  |  |  |  |  |  |  |  |  | X | X |  |  |  |
| Integration Testing |  |  |  |  |  |  |  |  |  | X | X |  |  |  |
| Usability Testing |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Bug Fixes |  |  |  |  |  |  |  |  |  |  | X | X |  |  |
| App Deployment |  |  |  |  |  |  |  |  |  |  |  | X |  |  |
| Final Report |  |  |  |  |  |  |  |  |  |  | X | X |  |  |
| Presentation Prep |  |  |  |  |  |  |  |  |  |  |  | X |  |  |

Responsibilities & Code of Conduct

Suggested Team Member Assignments

| Team Member | Main Responsibilities | Key Tasks | Deadline |
| --- | --- | --- | --- |
| Member A (Project Manager) | Project coordination, documentation, stakeholder communication | Maintain project plan; Write meeting minutes; Manage Trello/Notion board; Write final report sections; Coordinate user testing | Final report: Week 12; Ongoing tasks weekly |
| Member B (Frontend Developer) | Mobile app UI implementation, navigation, state management | Set up React Native project; Implement all screens (Login, Home, Listing Detail, Chat, Profile); Integrate APIs; Implement search & filter UI | Core screens: Week 10; Final polish: Week 12 |
| Member C (Backend Developer) | API development, database, authentication, server deployment | Design & implement RESTful APIs; Set up PostgreSQL database; Implement .edu.sg email verification; Deploy to AWS; Set up Firebase chat | API complete: Week 10; Deployment: Week 12 |
| Member D (UI/UX Designer + QA) | Interface design, prototype, usability testing, quality assurance | Create wireframes and high-fidelity mockups; Conduct usability tests; Write test cases; Log and track bugs; Produce testing report | Wireframes: Week 4; Testing report: Week 11 |

Note: All members must complete the Teamwork Activity Book from the LearnJCU subject site. After completion, all members must sign one team Code of Conduct Agreement and attach it as evidence. Refer to the sample Code of Conduct document provided on LearnJCU.

Risk Management

Informed decision-making is critical to the success of any project. The following risk log identifies potential risks, their likelihood and consequence (L = Low, M = Medium, H = High), and the planned mitigation actions. These risks will be reviewed at each weekly project meeting as the project progresses.

| Risk | Owner | Likelihood | Consequence | Actions (Mitigation / Contingency) |
| --- | --- | --- | --- | --- |
| Failure to complete the app within the semester - scope too large, technical difficulties | PM | M | H | Use MVP-first approach with clearly prioritised feature backlog. Weekly progress review against milestone dates. Cut non-core features if behind schedule. |
| Team member illness or withdrawal - key person unavailable | PM | M | H | All members document their work. Cross-train on critical components. Buffer time in plan. Reassign tasks early if issue detected. |
| Technical challenges with real-time chat - Firebase integration more complex than expected | Backend Dev | M | M | Start chat module early (Week 7). Use Firebase SDK's well-documented APIs. Fallback: reduce to simple messaging without real-time typing indicators. |
| Low user participation in testing - unable to recruit enough student testers | UI/UX | L | M | Start recruiting testers 2 weeks in advance. Offer small incentive (e.g., S Grab voucher). Leverage personal networks and student groups. Fallback: test within team + 5 external testers minimum. |
| App store rejection - Apple/Google reject submission | Frontend | L | M | Research app store guidelines early. Ensure no guideline violations. Fallback: distribute APK directly and use TestFlight for iOS demo. |
| Data privacy compliance - PDPA (Personal Data Protection Act) issues with user data | PM | L | H | Store minimal user data. Implement proper data encryption. Review Singapore PDPA requirements during design phase. Do not collect sensitive personal data beyond .edu.sg email. |
| Scope creep - stakeholders/team members keep adding features | PM | M | M | Maintain strict feature freeze after Week 4. New ideas go to Future Version backlog. Any scope change requires team vote and timeline re-evaluation. |